## Professional Design Services for

IG Greer Roof Replacement & Building Envelope Repairs

Appalachian State University Project # 20260729 December 08,2025

# Project Summary

## Project Description

Remove approximately 18,500 square feet of existing EPDM roof and insulation, associated metal flashing, and replace with new fully adhered 60 mil PVC 20-year watertight roof system. Project also includes building envelope masonry repairs and waterproofing.

The project will be administered as a General Administration formal project. Additional project requirements will be given to the teams that are short listed and/or selected.

## Project Budget

The total project budget including design fees, possible materials abatement and contingencies is $800,000.00.

## Schedule

Project schedule, including time for agency reviews, is as follows: Proposals Due	January 8, 2026

Shortlist Firms	January 9, 2026

Interviews Conducted	January 21, 2026

Design Start	January 28, 2026

Design Completion	March 2026

Bidding and Award	April 2026

Construction Start	May 2026 Construction Completion	August 2026

## Critical Factors

In order to offer architectural or engineering services in response to this solicitation, the proposer must be licensed in the State of North Carolina.

Interested firms can participate in the process by submitting a current SF330 form, for lead firm and major consultants, addressing the following in a written proposal.

- Experience and expertise in the project type being evaluated.

- Past performance on similar projects

- Experience in design projects as part of an existing campus context

- Adequate staff and proposed consultant team – qualifications, related similar experience and examples of previous collaborations

- Historically Underutilized Business representation in proposed consultant team

- Current workload and State projects awarded

- Proposed design approach or methodology

- Recent experience with project cost estimates and schedule adherence

- Construction administration capabilities

- Record of successfully completed projects without major legal or technical problems

- Other factors which may be appropriate to the project

## Proposal Requirements

Submit only one hardcopy of the proposal and SF330. Submission to be limited to 20 pages one-sided or 10 pages two-sided, exclusive of the SF330. Proposals are due by 4:00 PM on January 8, 2025. Firms are responsible for insuring proposals are received by the due date. An electronic copy of the submittal shall be transmitted to the project manager as a pdf.

## Communication

In order that the selection process is as objective as possible, do not contact members of the Board of Trustees, or any university officials other than the project manager.

All questions and project submittals are to be directed to:

Rob Plummer, Project Manager

App State Office of Planning, Design & Construction 2458 Hwy 105 S.

Boone, NC 28608-2050

828 262-2126

Plummerrd@appstate.edu